ASSIGNMENT (Field-Based Flood Inundation Mapping for Floodplain Identification in the Kandy District)

Scope

This assignment is related to the project Field-Based Flood Inundation Mapping Using Digital Elevation Data for Floodplain Identification in the Kandy District and its extended activities in the Dedduru Oya Basin. The assignment involves supporting field-based flood verification, GPS-referenced data collection, GIS-based flood inundation mapping, Digital Elevation Model (DEM) analysis, and technical documentation activities.

The assigned individual will participate in both field and office-based work, including systematic flood level verification, spatial data preparation, GIS analysis using ArcGIS, integration of field observations with ALOS DEM data, and preparation of flood inundation and floodplain-related outputs.

Justification

Recent flood events in Sri Lanka highlighted the lack of scientifically validated and spatially accurate flood inundation maps, particularly in areas where cloud cover limits the use of conventional satellite-based flood mapping approaches.

To address this limitation, the project adopts a rapid, low-cost, field-based flood verification approach integrated with DEM analysis and GIS techniques. The assignment is required to support systematic field data collection, GIS processing, and technical documentation activities necessary for refining flood inundation boundaries and producing validated floodplain datasets for the Kandy District and the Dedduru Oya Basin.

Duration: 7 Months (June – December)

Start Date: May 18, 2026

End Date: December 31, 2026

| Month | Tasks | Deliverables |
| --- | --- | --- |
| Month 1 (May 2026) | Assist in preparation of base spatial datasets, review available DEM and flood-related spatial data, support coordination with Divisional Secretariat and GN officers, and assist in planning field verification activities. | Prepared base spatial datasets and preliminary field survey planning records. |
| Month 2 (June 2026) | Participate in field surveys within selected flood-affected areas of the Kandy District, collect GPS-referenced flood level observations, photographs, and descriptive field notes. | GPS-referenced flood verification dataset and field observation records. |
| Month 3 (July 2026) | Continue field verification activities and assist in data organisation, cleaning, and validation. Support integration of field data into ArcGIS environment. | Organised and validated flood verification database and GIS-ready datasets. |
| Month 4 (August 2026) | Assist in DEM-based flood inundation boundary refinement, floodplain delineation, map preparation, and technical documentation activities for the Kandy District. | Preliminary validated flood inundation maps and technical documentation |
| Month 5 (September 2026) | Assist in identifying flood-prone regions within the Dedduru Oya Basin and review the availability of SAR and other satellite imagery related to flood events. Support preparation of preliminary GIS layers and planning for field-based verification where satellite data is unavailable or insufficient. | Preliminary spatial assessment report and GIS datasets for the Dedduru Oya Basin |
| Month 6 (October 2026) | Participate in field verification and GPS-based flood data collection activities within selected areas of the Dedduru Oya Basin. Record flood observations, photographs, and community-verified flood boundary information. | GPS-referenced field verification dataset and flood observation records for the Dedduru Oya Basin. |
| Month 7 (November 2026) | Assist in GIS integration of field and satellite data, flood inundation boundary refinement, map preparation, and preparation of technical documentation related to the Dedduru Oya Basin assessment. | Preliminary flood inundation maps, GIS layers, and technical documentation for the Dedduru Oya Basin. |

Prepared by:			Recommended by			Approved by

Sampath Marasinghe

(Signature)			(Signature)				(Signature)

Supervisor			Divisional Director			Deputy Director General

(Technology Operations)

(Name and designation) 	(Name and designation)			Eng. Kavindra Jayawardene